# take the google doc with a few grains of salt, its just pondering and hypotheticals currently.

AI Compliance Training System

## Architecture & Implementation Plan (Vidda Solutions)

## 1. Overview

We are building an AI-powered, human-in-the-loop system that generates customized compliance training programs for regulatory requirements.

The system has two core stages:

- Risk Intelligence Stage → identifies what compliance risks exist for a role

- Training Generation Stage → converts those risks into structured training content

## 2. Problem We Are Solving

Compliance training is typically:

- generic (not role-specific)

- manually created

- slow to update when regulations change

Our system solves this by:

- automatically identifying risks per job role

- generating tailored training programs

- allowing human compliance review before release

## 3. System Overview (High-Level)

User Input (Job Role / Description)

↓

────────────────────────────────────

PIPELINE 1: RISK INTELLIGENCE

────────────────────────────────────

↓

Risk Identification + Training Plan

↓

Human Review (optional / approval)

↓

Selected Risks for Training

↓

────────────────────────────────────

PIPELINE 2: TRAINING GENERATION

────────────────────────────────────

↓

AI-Generated Training Content

↓

Human Compliance Review

↓

Final Training Package (LMS / PDF / SCORM)

## 4. PIPELINE 1 — Risk Intelligence System (CURRENT SYSTEM)

### Purpose

This system determines:

“What compliance risks exist for a given job role?”

### Current Architecture

### What This System Produces

- List of identified compliance risks

- Risk confidence scores

- Training plan (high-level structure)

- Initial learning objectives

### What This System DOES NOT Do

- Does NOT generate actual training content

- Does NOT create lessons.

- Does NOT produce LMS-ready training modules

## 5. PIPELINE 2 — Training Generation System (TO BE BUILT)

### Purpose

This system determines:

“How do we teach the identified risks?”

### Input to this system

- Approved risks from Pipeline 1

- Optional user selection of which risks to train on

### Proposed Architecture

### What This System Produces

- Full training modules per risk

- Lesson content

- Real-world scenarios

- Assessment structure

- Exportable training packages

## 6. Key System Relationship

It is important to understand how the two systems connect:

### Pipeline 1 (Risk Intelligence)

Determines WHAT employees need to learn

### Pipeline 2 (Training Generation)

Determines HOW employees learn it

## 7. End-to-End System Flow

User Input (Job Role / Description)

↓

PIPELINE 1: RISK INTELLIGENCE

↓

Identified Risks + Training Plan

↓

Human Review / Selection (optional gating step)

↓

PIPELINE 2: TRAINING GENERATION

↓

Generated Training Content

↓

Human Compliance Review

↓

Final Training Package (LMS / PDF / SCORM)

## 8. Human-in-the-Loop Design

Human review exists at two critical stages:

### 1. After Risk Identification

- ensures correctness of compliance interpretation

- allows approval of relevant risks only

### 2. After Training Generation

- ensures training content is legally accurate

- ensures tone and structure meet compliance standards